# XG-DOC-008: Internal Process Documentation

## XGrowthOS Standard Operating Procedures

Document ID: XG-DOC-008 Category: Internal Operations Version: 2.0 Last Updated: January 2026 Classification: INTERNAL USE ONLY

## 1. Client Onboarding SOP

### Phase 1: Pre-Onboarding (Day 0)

Trigger: Signed agreement received

Checklist: - [ ] Agreement countersigned and filed - [ ] Client added to CRM (HubSpot) - [ ] Onboarding fee confirmed - [ ] Welcome email sent (Template #1) - [ ] Discovery questionnaire attached - [ ] Slack/Telegram channel created - [ ] Success Manager assigned - [ ] Kickoff call scheduling link sent

### Phase 2: Discovery (Days 1-3)

Trigger: Questionnaire received

Checklist: - [ ] Questionnaire reviewed for completeness - [ ] ICP validated (check ACV >$15K) - [ ] CRM access confirmed - [ ] Customer exclusion list imported - [ ] Competitor exclusion list imported - [ ] Calendar booking link tested - [ ] 60-minute kickoff call completed - [ ] Notes documented in CRM

### Phase 3: Technical Setup (Days 4-7)

Checklist: - [ ] Sending domains identified/purchased - [ ] DNS records configured (SPF, DKIM, DMARC) - [ ] Domains added to Instantly - [ ] Domain warmup initiated - [ ] Dashboard account created - [ ] CRM integration tested - [ ] Lead delivery workflow configured - [ ] Notification webhooks set up

### Phase 4: Campaign Development (Days 6-10)

Checklist: - [ ] The Architect generates initial sequences - [ ] Campaign copy drafted - [ ] Subject lines created (5 variants) - [ ] Personalization tokens configured - [ ] Copy sent for client approval - [ ] Revisions made (if needed) - [ ] Final approval received - [ ] Campaigns staged in Instantly

### Phase 5: Launch (Days 11-14)

Checklist: - [ ] Guardian pre-launch compliance check - [ ] Domain warmup at >70% - [ ] Test emails sent internally - [ ] Deliverability verified - [ ] Campaigns activated - [ ] Daily monitoring enabled - [ ] First weekly report scheduled - [ ] Launch confirmation sent to client

## 2. Daily Monitoring Routine

Note: With the CSM Automation Suite, most monitoring is now automated by The Judge (Engine J), which runs every 4 hours. Manual monitoring is reduced to exception review.

### Morning Check (9 AM PT)

Duration: 5-10 minutes per client (reduced from 15-30 minutes due to automation)

Automated by The Judge: - ✅ Overnight deliverability metrics (auto-monitored) - ✅ Bounce rate monitoring (auto-alerts if >1%) - ✅ Spam complaint tracking (auto-alerts if >0.05%) - ✅ Domain health scores (auto-monitored) - ✅ Blacklist status (auto-monitored)

Manual Review: - [ ] Review The Judge’s overnight alerts (Slack #alerts-critical, #alerts-general) - [ ] Review new replies and categorize - [ ] Forward positive replies to The Hunter - [ ] Respond to urgent client messages - [ ] Acknowledge any P1/P2 alerts

### Afternoon Review (2 PM PT)

Automated by The Judge: - ✅ Domain health monitoring (continuous) - ✅ Campaign performance anomaly detection

Manual Checklist: - [ ] Check meeting booking notifications - [ ] Verify CRM lead delivery - [ ] Review any The Judge alerts from midday run - [ ] Update campaign notes - [ ] Prepare for next-day sends

### End of Day (5 PM PT)

Checklist: - [ ] Review The Judge’s 5 PM alert summary - [ ] Final reply check - [ ] Escalate any unresolved issues - [ ] Update client notes - [ ] Tomorrow’s priorities identified

## 3. Gmail/Yahoo 2024-2025 Compliance Checklist

Required for all bulk senders (>5,000 emails/day):

### Authentication

- SPF record published and passing

- DKIM signing enabled and passing

- DMARC policy published (p=quarantine or p=reject)

- DMARC alignment verified

### Unsubscribe Requirements

- One-click unsubscribe header present

- Unsubscribe link in email body

- Unsubscribe requests honored within 2 days

### Spam Rate Management

- Spam complaint rate below 0.1%

- Postmaster Tools monitored (Google)

- SNDS monitored (Microsoft)

- Alerts configured for threshold breaches

### Technical

- PTR records configured

- Sending IP matches domain

- No open relays

- TLS encryption enabled

## 4. Weekly Optimization Cycle (The Scientist)

### Monday Optimization (9 AM PT)

Duration: 2-3 hours

Process: 1. Pull week’s performance data 2. Identify underperforming campaigns (Reply Rate <5%) 3. Analyze patterns: - Subject line performance - Opening line performance - Send time analysis - Sequence step drop-off 4. Design A/B tests for underperformers 5. Stage optimizations 6. Document hypotheses

### Wednesday Optimization (9 AM PT)

Duration: 2-3 hours

Process: 1. Review Monday test results 2. Declare winners (95% confidence) 3. Roll out winning variations 4. Archive losing variations 5. Add winners to Master Library 6. Plan next week’s tests 7. Update campaign notes

## 5. Escalation Matrix

### Priority Definitions

| Priority | Description | Examples |
| --- | --- | --- |
| P1 - Critical | Service down, major impact | Domain blacklisted, 0% deliverability |
| P2 - High | Significant degradation | Reply rate <3%, high bounces |
| P3 - Medium | Minor issue, workaround exists | Copy approval delayed, minor CRM sync |
| P4 - Low | Question, enhancement request | Feature request, reporting question |

### Response Times

| Priority | First Response | Resolution | Escalation Path |
| --- | --- | --- | --- |
| P1 | 1 hour | 4 hours | SM → Marcos (immediate) |
| P2 | 4 hours | 24 hours | SM → Marcos (if unresolved 4h) |
| P3 | 24 hours | 72 hours | SM handles |
| P4 | 48 hours | 5 days | SM handles |

### Escalation Procedure

P1 Critical: 1. Acknowledge issue immediately 2. Notify client within 30 minutes 3. All hands on deck 4. Marcos notified immediately 5. Status updates every hour 6. Post-mortem within 24 hours

P2 High: 1. Acknowledge within 1 hour 2. Notify client within 2 hours 3. Escalate to Marcos if unresolved in 4 hours 4. Status updates every 4 hours 5. Root cause analysis within 48 hours

## 6. Campaign Launch Checklist

### Pre-Launch (T-24 hours)

Technical: - [ ] Domain warmup >70% complete - [ ] SPF/DKIM/DMARC all passing - [ ] No blacklist detections - [ ] Test email delivered to inbox

Content: - [ ] Copy approved by client - [ ] Personalization tokens tested - [ ] Links verified (no broken links) - [ ] Unsubscribe working - [ ] Calendar link tested

Targeting: - [ ] Lead list uploaded - [ ] Exclusions applied (customers, competitors) - [ ] DNC check completed (Guardian) - [ ] ICP filters verified

### Launch Day (T-0)

- Final Guardian compliance check

- Volume settings confirmed (50/day/domain)

- Send time set correctly

- Campaign activated

- Monitoring dashboard open

- Client notified

### Post-Launch (T+24 hours)

- First batch deliverability checked

- Bounce rate acceptable (<2%)

- No spam complaints

- First opens recorded

- Any issues addressed

## 7. Quality Assurance Checklist

### Copy Review

- No spam trigger words (free, guarantee, act now)

- Personalization tokens render correctly

- Company name spelled correctly

- Value proposition clear

- CTA clear and single-focused

- Length appropriate (50-150 words)

- Tone matches brand guidelines

- Grammar and spelling checked

### Technical Review

- From name matches domain

- Reply-to address correct

- Plain text version included

- HTML renders correctly

- Images have alt text (if any)

- Links trackable

### Compliance Review

- Sender identity clear

- Physical address included

- Unsubscribe option present

- No misleading subject lines

- GDPR-compliant (if EU)

- CCPA-compliant (if CA)

## 8. The Hunter: Lead Expansion Process

### Trigger: Positive Reply Received

Process:

- Identify Signal (Automated)

  - Positive reply detected

  - Sentiment analysis confirms interest

  - Forward to Hunter queue

- Company Expansion (T+1 hour)

  - Find 5-10 colleagues at same company

  - Match ICP criteria

  - Check against DNC/customer lists

  - Queue for targeted outreach

- Lookalike Expansion (T+2 hours)

  - Identify company characteristics

  - Find 10-20 similar companies

  - Source decision makers

  - Queue for prospecting campaign

- Quality Check (T+4 hours)

  - Verify email validity

  - Check ICP match score

  - Approve for campaign

- Outreach (T+24 hours)

  - Add to expansion campaign

  - Reference original engagement

  - Monitor for responses

## 9. The Sentinel: Visitor Intelligence Process

### Setup Requirements

- Client website tracking pixel installed

- IP-to-company mapping enabled

- CRM integration configured

- Alert thresholds set

### Daily Process

- Morning Scan (8 AM PT)

  - Review overnight visitors

  - Filter high-intent pages

  - Score by visit depth/duration

- Company Identification

  - Match IP to company

  - Verify B2B (exclude ISPs, residential)

  - Check against current customer list

- Contact Discovery

  - Find decision makers at company

  - Match to client’s ICP titles

  - Source email addresses

- Lead Delivery

  - Push to CRM as “Website Visitor” source

  - Include intent score

  - Include pages visited

  - Alert client if high-intent

- Campaign Trigger

  - Queue high-intent visitors for immediate outreach

  - Reference website visit in messaging

  - Personalize based on pages viewed

## 10. Offboarding Process

### Phase 1: Notification (Days 0-7)

- Termination notice received

- Confirm final date

- Schedule wrap-up call

- Notify internal team

- Stop new campaign development

### Phase 2: Transition (Days 8-21)

- Pause all active campaigns

- Complete in-flight sequences

- Generate final performance report

- Export all lead data (CSV)

- Document campaign learnings

### Phase 3: Handoff (Days 22-28)

- Deliver data package to client

- Transfer domain DNS (if applicable)

- Remove CRM access

- Final invoice generated

- Exit interview conducted

### Phase 4: Post-Termination (Days 29-90)

- Data retention per DPA (90 days)

- Delete data after retention period

- Update internal DNC with client contacts

- Archive client folder

- Send feedback request (30 days post)

## 11. CSM Automation Suite Processes

### Engine I: The Informant - Automated Reporting

Trigger: Every Sunday at 8:00 PM PT (automated)

Process (Fully Automated): 1. Pull campaign metrics from Instantly.ai 2. Retrieve meeting data from Calendly 3. Fetch inbox health and deliverability scores 4. Calculate week-over-week trends 5. Generate AI executive summary via GPT-4o 6. Format branded HTML email 7. Deliver to client 8. Log to Report_History sheet 9. Notify team on #client-reports

Manual Override: For ad-hoc reports, trigger /informant-report webhook with client_id

### Engine J: The Judge - Issue Detection

Trigger: Every 4 hours (automated)

Monitoring Thresholds: | Metric | Warning | Critical | |——–|———|———-| | Deliverability | < 95% | < 90% | | Bounce Rate | > 2% | > 3% | | Reply Rate Drop | > 15% WoW | > 25% WoW | | Inbox Flagged | Any | — | | Domain Blacklisted | Any | — |

Auto-Fix Actions: - Rotate flagged inbox to backup - Pause campaign on critical bounce rate - Disable compromised domain - Flag for manual review (complex issues)

Alert Channels: - P1 Critical: #alerts-critical (with @channel) - P2-P4: #alerts-general

### Engine K: The Keeper - Knowledge Brain

Trigger: Webhook POST to /keeper-query or Slack /ask command

Usage: - Internal team can query for operational procedures - Searches Knowledge_Base, SOPs, FAQ, Troubleshooting_Guide - Returns AI-generated answer with confidence level

Knowledge Gap Process: 1. Low-confidence queries logged to Knowledge_Gaps sheet 2. Alert posted to #knowledge-gaps 3. Team reviews and adds missing documentation 4. Keeper re-trained on new content

### Engine L: The Launcher - Automated Onboarding

Trigger: Webhook POST to /new-client

Automated Actions: 1. Generate unique client ID (XG-XXXXXX) 2. Create records in Clients, Onboarding_Tracker 3. Create Google Drive folder 4. Send branded welcome email 5. Notify team on #new-clients

Asset Collection Reminders (Automated): | Timing | Type | Action | |——–|——|——–| | 24 hours | Friendly | First reminder email | | 48 hours | Urgent | Second reminder + Slack alert | | 72 hours | Final | Final notice + CSM escalation |

Manual Touchpoints: - Kickoff call (scheduled, human-led) - Copy approval review - Final launch authorization

### Engine M: The Monitor - Churn Detection

Trigger: Every Monday at 6:00 AM PT (automated)

Risk Signal Weights: | Signal | Weight | High Risk Threshold | |——–|——–|———————| | Missed Calls | 25% | ≥50% no-show rate | | Low Reply Rates | 20% | <1% or 50% drop | | Negative Sentiment | 20% | ≥3 negative communications | | Low Engagement | 15% | No portal login 14+ days | | Support Spikes | 10% | ≥5 tickets in 2 weeks | | Renewal Approaching | 10% | ≤30 days to renewal |

Health Score Classifications: - Healthy (80-100): No action needed - At Risk (50-79): Proactive outreach recommended - Critical (<50): Immediate intervention required

Alert Channels: - Critical: #alerts-critical + direct CSM notification - At Risk: #client-health - Weekly summary: #leadership

### Engine N: The Navigator - Client Portal

Webhooks: - Submit: POST /client-portal - Approve: POST /approve-request - Status: GET /request-status/:id

Request Categories:

| Category | Examples | Processing |
| --- | --- | --- |
| Instant | Update ICP, pause campaign, download report | Auto-executed |
| Review | Upload leads, request copy change, schedule call | CSM approval required |
| Complex | Add domain, major strategy change | Multi-step workflow |

Alert Channel: #client-requests (for Review items)

INTERNAL DOCUMENT - DO NOT SHARE WITH CLIENTS Document Version 3.0 | January 2026 | Updated with CSM Automation Suite